## Slide 1
MS MANAGEMENT REPORT | ORANGE BOTSWANA
Incident and Customer Complaint Performance
October 2026, month to date (1 to 11 Oct) | RAN and Core domains
471
Incidents handled
RAN 463 | Core 8
99.8%
Restored within SLA
470 of 471 incidents
1
Failed SLA
RAN 1 | Core 0 (P1 and P2: 1)
0
Customer complaints
No complaint recorded so far
INCIDENTS | % TTR WITHIN SLA VS TARGET
Met
Missed
Target
RAN
Volume
% TTR
P1
3
1 out of SLA
66.7%
target 98%
P2
4
0 out of SLA
100.0%
target 95%
P3
41
0 out of SLA
100.0%
target 90%
P4
415
0 out of SLA
100.0%
target 85%
CORE
Volume
% TTR
P1
0
no ticket
n/a
target 98%
P2
6
0 out of SLA
100.0%
target 95%
P3
1
0 out of SLA
100.0%
target 90%
P4
1
0 out of SLA
100.0%
target 85%
CUSTOMER COMPLAINTS
0
complaints, 1 to 11 Oct
target 95%, zero ongoing
RAN
no complaint
0
CORE
no complaint
0
OCEANE platform malfunction: complaints handled by email
CUMULATIVE VOLUME VS 2025 (YTD W41)
-51%
RAN P1
-64%
RAN P2
-49%
RAN P3
-43%
CORE P1
+24%
CORE P2
-60%
CORE P3
FAILED SLA ROOT CAUSES
1
Bofinet generator fault
P1 RAN, SA100 multi-site down (2G/3G/4G), 2 to 3 Oct: restored in 7h01. Bofinet field engineer out of reach; a replacement came from Maun (+6h ETA).
MANAGEMENT FOCUS
RAN P1 at 66.7% vs 98%: 1 of 3 P1 failed (SA100, 7h01), Bofinet generator and late FE. October target already lost.
No margin left: one more late ticket misses RAN P2 and Core P2 to P4. Watch Francistown fibre cuts and site GAB72.
Source: OBW daily KPI follow up (incidents and customer complaints), October 2026 cumulative to 11 Oct. YTD volume compares the same weeks of 2025.
Huawei GNOC Dakar | MS Management Report | 1

## Slide 2
MS MANAGEMENT REPORT | ORANGE BOTSWANA
Digital Maturity: Fault Management Automation
Weekly FM maturity score for OBW, W44 2025 to W40 2026, and use cases driving the score
28 → 96
FM maturity progress
+68 points since W44 2025
98
Peak score
9 weeks at 98, W12 to W32
93.7
2026 average
Stable 94 to 98 from W06 to W33
96
Current score (W40)
Back above 95 target: 88 in W36
FM MATURITY SCORE, WEEKLY
Chart: 
| W44 | W45 | W46 | W47 | W48 | W49 | W50 | W51 | W52 | W01 | W02 | W03 | W04 | W05 | W06 | W07 | W08 | W09 | W10 | W11 | W12 | W13 | W14 | W15 | W16 | W17 | W18 | W19 | W20 | W21 | W22 | W23 | W24 | W25 | W26 | W27 | W28 | W29 | W30 | W31 | W32 | W33 | W34 | W35 | W36 | W37 | W38 | W39 | W40
FM maturity | 28 | 35 | 47 | 41 | 54 | 43 | 54 | 52 | 52 | 68 | 73 | 86 | 88 | 85 | 94 | 95 | 95 | 96 | 94 | 96 | 98 | 97 | 98 | 97 | 98 | 98 | 96 | 97 | 97 | 98 | 98 | 97 | 96 | 97 | 94 | 95 | 97 | 97 | 97 | 96 | 98 | 97 | 88 | 95 | 88 | 93 | 91 | 95 | 96
Stable zone 94 to 98
Volatility W34 to W38
USE CASES PULLING THE SCORE DOWN (LAST 5 WEEKS)
Use case | Weight | Target | W40 | Weeks missed | Impact on maturity
TT auto dispatching | 10 | 97% | 83.8% | 5/5 | Structural gap: missed 39 of 40 weeks in 2026
Auto TT creation | 10 | 98.5% | 97.3% | 5/5 | Below target every week since W35
Alarm compression | 10 | 95% | 94.5% | 3/5 | Just under target for 3 weeks (94.1% to 94.5%)
WO creation accuracy | 10 | 95% | 97.6% | 4/5 | Recovered: 20% in W36, 97.6% in W40
Auto closed TT | 20 | 98% | 99.3% | 1/5 | Highest weight: back to 99.3% after 87.6% in W38
On target: WO auto creation, WO auto dispatching, WO dispatch accuracy and auto diagnose
VALUE ADDED ON INCIDENT MANAGEMENT
Tickets are now created, diagnosed and routed to the field automatically, freeing the NOC to focus on restoration.
0% → 99.9%
Field WO created automatically
0% → 100%
Field WO dispatched automatically
79% → 94.5%
Alarm compression, less noise
100%
Incidents auto diagnosed
14 of 26
Auto recovery scenarios live
Source: OBW weekly digital KPI achievement (FM maturity and use case rates). Before values from W44 2025. Weights and targets as per the FM maturity model.
Huawei GNOC Dakar | MS Management Report | 2